# Capstone Weekly Status Report 10

Date and Time: November 9, 2025

Student Name: Satwik Alla

Capstone Project: SBOM Manager - Software Bill of Materials Management System

Capstone Sponsor: Software Engineering Department Ethical Software Lab – In-house project

Capstone Advisor: Prof. Mohammad Samarah & Prof. Melissa Sahl

Status Details:

Work accomplished this Week

- Global Search System: Implemented comprehensive search with fuzzy matching (Fuse.js), multi-filters (date/platform/license), search history (10 recent), saved searches, and autosuggestions.

- SBOM Comparison Engine: Built side-by-side comparison (2-3 apps), component diffing algorithm, license change detection with color coding (red/green/yellow), similarity percentage, and PDF export.

- Statistics Dashboard: Created analytics page with interactive charts (Recharts) - application trends, component categories, license breakdown, platform distribution, top 10 components, and PDF export.

- Performance Optimization: Implemented infinite scroll, virtual scrolling (react-window for 1000+ rows), 300ms debouncing, TanStack Query caching (5-min), and lazy loading for charts.

- Advanced Filtering: Built complex filter builder (AND/OR logic), vendor autocomplete, license risk levels, custom presets, filter chips, filter history, and clear-all button.

Work Planned for Next Week

Testing & Bug Fixes:

- End-to-end testing of all features

- Cross-browser testing (Chrome/Firefox/Safari/Edge)

- Responsive testing on mobile/tablet

- Edge case testing (file types/sizes)

API error handling verification Documentation:

- User guide with screenshots

- API documentation

- Deployment guide

- Developer setup guide

- Troubleshooting guide

Problems, obstacles, needs, or questions that I need help with from client, advisor, or instructor

None

Overall Status

- Project Status Color: Green

- Project Status Color from Previous Week: Green